**Project Name:**

LinkedIn-Style Social Media Platform (MERN Stack)

**Prepared By:**

Intern ID: IP -6622

| **Week** | **Duration** | **Tasks Completed** |
| --- | --- | --- |
| 1 | April 4 – April 10 | Project setup, initialized GitHub repo, installed Node.js, React, MongoDB setup |
| 2 | April 11 – April 17 | Designed and built signup/login pages, backend auth API, JWT token integration |
| 3 | April 18 – April 24 | Profile page UI, image upload to Cloudinary, implemented update profile API |
| 4 | April 25 – May 1 | Built post creation UI and backend routes, added like/comment functionality |
| 5 | May 2 – May 8 | Connection request logic (send/accept/reject), database schema refinement |
| 6 | May 9 – May 15 | Displayed connections, added user suggestions based on mutuals |
| 7 | May 16 – May 22 | Manual testing, API debugging with Postman, UI improvements |
| 8 | May 23 – May 31 | Deployment to Vercel/Render, CORS bug fixes, .env cleanup |
| 9 | June 1 – June 15 | Documentation (scope, design, test plan), started preparing final ZIP |
| 10 | June 16 – June 30 | Recorded demo video, finalized report, ZIP folder created and reviewed |